Mimicry Direction

What have I done?

- Produced state diagrams to demonstrate my understanding of the system and its architecture.

- Developed the first stage: a computer simulation using speech recognition and text-to-speech within a highly controlled interview environment.

- Begun experimenting with low-level actuation to explore how robotics, lighting, and sound can create a more immersive and visceral experience.

What is the end goal?

The goal is to create a room that adapts to the user and changes based on their responses. It recreates real-life situations in a controlled environment, allowing users to rehearse scenarios, build confidence, and become more comfortable with unfamiliar situations. Ultimately, I want to explore a new form of immersive storytelling where the participant is actively involved in the experience rather than simply observing it.

What does this prove?

The project demonstrates that it is possible to recreate real-life scenarios robotically, offering a form of controlled rehearsal or minimal exposure therapy. Unlike traditional role-play, the system can adapt to the user, record performance, and provide objective feedback while maintaining a safe and repeatable environment.

Where does this put me?

The overall goal represents Stage 5, while I am currently working through Stage 2. At this point I have demonstrated that the concept works in theory. Completing Stage 2 will make the experience considerably more immersive through environmental feedback such as lighting and pleasant or unpleasant sounds, making the simulation feel more authentic.

Where am I, and where am I going?

I feel I am approaching the midpoint of the project. I now understand the core systems well enough that I can prototype a new simulation within a day. Although the Arduino integration is currently preventing some of the environmental effects from working, this is a technical issue that can be resolved later. The important thing is continuing to develop the software and gameplay rather than allowing one problem to halt progress.

The next step is to focus on storytelling, scenario design, and exploring how this rehearsal concept can be applied to a wider range of situations.

Is this the right direction?

Stage 1: Simulations of basic environments.

Stage 2: Simulations of basic environments with environmental actuation.

Stage 3: Simulations of more complex environments with basic actuation.

Stage 4: Simulations of complex environments with advanced actuation.

Stage 5: A fully realised environment where all systems work reliably, are thoroughly tested, and can consistently deliver an immersive rehearsal experience.